**Agile: Retrospective**

**What went well?**

* Great teamwork and collaboration.
* Effective communication.
* The team worked in parallel on multiple tasks and finished all of them.
* Management authorized additional resources for the project.
* Good collaboration with other teams.

**What didn’t?**

* Several unplanned issues came up in UAT.
* Testing took longer than anticipated.
* BAU (Business As Usual) got in the way of project work.

**What could we do differently?**

* Automate testing to reduce cycle time.
* Define additional resources for the project or handover BAU (if possible).